============ 1/11 Sprint 1 (Sprint Review)============

**Team members present:**

* Lê Hoàng Sang
* Vũ Đình Chương
* Phù Thành Nhân
* Nguyễn Quốc Huy
* Trần Minh Quang

**Complete Task:**

* Project plan document: on schedule
* Vision Document: on schedule
* Preparing Project work space (Trello, GitHub, Google Drive Folder)
* Design UI and Database for home page section

**Problem and solution for next sprint:**

* Project schedule: our team doesn't have experience to estimate how long the task will take, some tasks may be underestimated or overestimated.
  + Solution: By finishing some task, each member has to estimate how long this kind of task will take.
* Technical Problem: most teammates are not familiar with web development, framework, library.
  + Solution: Our team needs to focus on the main technique that they will use at the current time.

**Lesson:**

* Our team can estimate the time how long the task take based on some previous task
* Learning how to organize a team, how to make a plan schedule and how to communicate well with other teammates.
* Conflict resolution: voting method will be used to solve the conflict